Milestones

Title 2

| Project Name | SkillBridge AI |
| --- | --- |
| Prepared By | [Team Members’ Names] |
| Supervisor | [Supervisor Name] |
| Organization / University | CodeMap South 8 |
| Date | 30 / 07 / 2026 |
| Version | Version 1.0 |

Version 1.0 | 2026

Platform Description

SkillBridge AI is an intelligent, AI-powered web platform designed to empower learners by generating personalized educational roadmaps based on their skills and goals. The platform enables users to track their learning progress, complete interactive quizzes, and connect with certified mentors for guidance — all within one seamless experience.

Milestones Overview

| Milestone ID | Milestone | Expected Outcome | Target Date | Related Sprints |
| --- | --- | --- | --- | --- |
| M1 | Auth Module Completed | Users can securely register and access the platform | 2Week | Sprint 1 |
| M2 | Onboarding Survey | Users complete skill assessment survey successfully | 2Week | Sprint 2 |
| M3 | Roadmap Generator | AI generates personalized learning path based on survey | Week 6 | Sprint 3 |
| M4 | Content Display | Educational content (videos, articles) is displayed properly | Week 8 | Sprint 4 |
| M5 | Quizzes Module | Users can take stage-based quizzes and see results | Week 10 | Sprint 5 |
| M6 | Mentor Booking | Users can search, view, and book mentor sessions | Week 12 | Sprint 6 |

Sprint 1 — Authentication & User Access – 2 Week

Sprint Goal: Enable users to register, log in, and reset their password securely with email verification and JWT-based authentication.

US-01 — Registration

Sprint: Sprint 1

Related Functional Requirement: FR-01

User Story:

As a new user, I want to register using my email and password, so that I can create an account and access the platform.

Acceptance Criteria

AC-01: User can register with a valid email and strong password.

AC-02: System sends a confirmation email with a verification link.

AC-03: User cannot register with an already existing email.

AC-04: Password is hashed before storing in the database.

Scenarios

[Main Scenario]: User enters valid data → account created → confirmation email sent.

[Alternative Scenario]: Email already exists → error message: "This email is already registered."

[Alternative Scenario]: Invalid email format → error message: "Please enter a valid email address."

US-02 — User Login

Sprint: Sprint 1

Related Functional Requirement: FR-02

User Story:

As a registered user, I want to log in using my credentials, so that I can access my dashboard and learning roadmaps.

Acceptance Criteria

AC-01: User can log in with valid email and password.

AC-02: System returns a JWT token upon successful login (expires in 24h).

AC-03: System displays a clear error for invalid credentials.

AC-04: After login, user is redirected to the dashboard.

Scenarios

[Main Scenario]: Valid credentials → JWT token generated → redirect to dashboard.

[Alternative Scenario]: Wrong password → error: "Incorrect password. Please try again."

[Alternative Scenario]: Email not found → error: "No account found with this email."

### US-03 — Password Reset

Sprint: Sprint 1

Related Functional Requirement: FR-03

Us As a registered user, I want to reset my password via email, so that I can regain access if I forget my password.

.

#### Acceptance Criteria

AC-01: User can request password reset via email.

AC-02: System sends a reset link to the user's email.

AC-03: User can set a new password using the reset link.

#### Scenarios

[Main Scenario]: User requests reset → receives email → sets new password → success.

[Alternative Scenario]: Email not found → error: "No account found with this email."

[Alternative Scenario]: Reset link expired → error: "This link has expired. Request a new one."

Sprint 2 —  Onboarding Survey – 2 Week

Sprint Goal: : Enable users to complete an onboarding survey to collect their skill level, field of interest, and career goals.

US-04 — Onboarding Survey

Sprint: Sprint 2

Related Functional Requirement: FR-04

User Story:

As a new user, I want to complete an onboarding survey, so that the system can generate a personalized roadmap for me.

Acceptance Criteria.

Acceptance Criteria

•- AC-01: User can fill survey with skill level, field, and goal.

•- AC-02: System saves survey data successfully.

•- AC-03: User is redirected to the roadmap page after submission.

Scenarios

- [Main Scenario]: User fills survey → system saves data → redirect to roadmap.

- [Alternative Scenario]: User submits invalid data → system displays error.

- [Alternative Scenario]: User skips survey → system prompts to complete it later.

# Sprint 3 —  AL Roadmap Generator– 2 Week

Sprint Goal: : Enable users to generate personalized learning roadmaps using AI based on their survey responses.

### US-05 — Roadmap Generation

Sprint: Sprint 3

Related Functional Requirement: FR-05, FR-06, FR-07

User Story:

As a learner, I want to generate a personalized learning roadmap, so that I can follow a structured learning path.

#### Acceptance Criteria

• - AC-01: System generates a roadmap based on survey data.

•   - AC-02: Roadmap has at least 4 stages.

• - AC-03: User can view the roadmap anytime.

•   - AC-04: User can regenerate the roadmap if unsatisfied.

#### Scenarios

- [Main Scenario]: User requests roadmap → system generates it → user views stages.

- [Alternative Scenario]: Survey data incomplete → system prompts user to complete survey.

- [Alternative Scenario]: AI fails to generate roadmap → system displays error message.

# Sprint 4 — Learning Content Display – 2 Week

Sprint Goal: : Enable users to view educational content for each roadmap stage and track their progress.

### US-06 — Content Display

Sprint: Sprint 4

Related Functional Requirement: FR-06

User Story:

As a learner, I want to view educational content for each stage, so that I can learn the required skills.

#### Acceptance Criteria

• - AC-01: System displays content (videos, articles, links) for each stage.

• - AC-02: User can mark content as completed.

•  - AC-03: Progress updates when content is completed.

#### Scenarios

- [Main Scenario]: User opens a stage → system displays content → user marks as completed.

- [Alternative Scenario]: No content available → system displays "No content yet."

- [Alternative Scenario]: Content fails to load → system displays error message.

# Sprint 5 — Progress Tracking & Quizzes – 2 Week

Sprint Goal: : Enable users to track their progress and take quizzes at the end of each stage.

### US-07 — Progress Tracking

Sprint: Sprint 5

Related Functional Requirement: FR-07

User Story:

As a learner, I want to track my progress, so that I can see how much I have completed.

#### Acceptance Criteria

• - AC-01: System shows progress percentage for each roadmap.

• - AC-02: Progress updates automatically when content is marked completed.

• - AC-03: User can view progress on dashboard.

#### Scenarios

- [Main Scenario]:  User marks content as completed → progress updates → user views updated progress.

- [Alternative Scenario]: Progress calculation fails → system displays default value.

- [Alternative Scenario]: No progress data → system displays "0%".

# Sprint 5 —  Progress Tracking & Quizzes – 2 Week

Sprint Goal: : Enable users to track their progress and take quizzes at the end of each stage.

### US-08 — Quizzes

Sprint: Sprint 5

Related Functional Requirement: FR-08

User Story:

As a learner, I want to take quizzes at the end of each stage, so that I can test my knowledge.

#### Acceptance Criteria

• - AC-01: System provides a quiz at the end of each stage.

• - AC-02: System auto-grades quizzes and displays score.

• - AC-03: User can retake quiz if they fail.

#### Scenarios

- [Main Scenario]:  User completes stage → system provides quiz → user passes → next stage unlocked.

- [Alternative Scenario]: User fails quiz → system allows retake.

- [Alternative Scenario]: Quiz fails to load → system displays error message.

# Sprint 6 —  Mentor Booking & Admin Dashboard  – 2 Week

Sprint Goal: : Enable users to book mentors and admins to manage the platform.

### US-09 — Mentor Booking

Sprint: Sprint 6

Related Functional Requirement: FR-09

User Story:

As a learner, I want to search for and book mentors, so that I can get professional guidance.

#### Acceptance Criteria

• - AC-01: User can search for mentors by specialty.

• - AC-02: User can view mentor availability.

• - AC-03: User can book a session and receive confirmation.

#### Scenarios

- [Main Scenario]:  User searches for mentor → views availability → books session → receives confirmation.

- [Alternative Scenario]: No mentors available → system displays "No mentors found."

- [Alternative Scenario]:  Booking conflict → system displays error message.

# Sprint 6 —  Mentor Booking & Admin Dashboard  – 2 Week

Sprint Goal: : Enable users to book mentors and admins to manage the platform.

### US-10 — Admin Dashboard

Sprint: Sprint 6

Related Functional Requirement: FR-10

User Story:

As an admin, I want to manage users and content, so that I can control the platform.

#### Acceptance Criteria

• - AC-01: Admin can view all users and their roles.

• - AC-02: Admin can add, edit, or delete content.

• - AC-03: Admin can view platform statistics.

#### Scenarios

- [Main Scenario]:  Admin logs in → views dashboard → manages users and content.

- [Alternative Scenario]: Admin tries to delete a user → system asks for confirmation.

- [Alternative Scenario]: Admin action fails → system displays error message.

`